(Insert Your Company Name and Logo Here)

______________________________________________________________________________

- Project Resource Requirements

______________________________________________________________________________

- Prepared By: xxxxxxxxx

Date of Publication: mm/dd/yyyy

____________________________________________________________________________________

Revision History

| Version | Date | Author(s) | Revision Notes |
| --- | --- | --- | --- |
| 1.0 |  | (Original author) |  |

Copyright and Intellectual Property Statement

This template is the intellectual property of TenStep, Inc. It may be used and modified within the terms and conditions of your TenStep, Inc. license agreement (Member, Browse, Consultant, etc.) Unauthorized use, sale, resale, copying, etc. are strictly forbidden by USA and international copyright law. (Remove this comment section from final document.)

The output of the resource planning process is a description of the types of resources that are required and the quantities for each resource. This worksheet can be used to describe the resources, the approximate cost of the resources and how the resources could be obtained. In some cases there may be options to obtain resources both internally and externally. If so, both options can be described on the worksheet and a determination can be made as to the best option for the project.

The resources on this worksheet can reflect both labor and non-labor resource needs.   (Remove this comment section from final document.)

| # Type of Resource | Cost per Unit | Number Needed | Date Needed | Internal / External | Comments / Options |
| --- | --- | --- | --- | --- | --- |
| Programmers | Internal | 2 | 15 July | Internal | There are two programmers coming available from another project in the timeframe needed. |
| Desktop computers | $1,000 | 10 | ASAP | External | The entire team needs customized desktop computers for this project |
| Security analyst | Internal | 1 | 20 August | Internal | We may be able to get Sam Smith for the 60 hours needed for this project. |
| Security analyst | $125 per hour | 1 | 20 August | External | If we cannot get Sam Smith, we will need to bring in a consultant for this short-term assignment. |